P674: Product Recommendation system

E-commerce companies use recommendation systems to provide suggestions to the customers. They use item-item collaborative filtering, which scales to massive datasets and produces high quality recommendation systems in the real time. This system is a kind of an information filtering system which seeks to predict the "rating" or preferences which user is interested in.

Attribute Information:

● userId: Every user identified with a unique id

● productId: Every product identified with a unique id

● Rating: Rating of the corresponding product by the corresponding user

● timestamp: Time of the rating (ignore this column for this exercise)

Acceptance Criterion:

Work on different clustering models, do a comparative analysis and need to deploy the clustering application on streamlit, flask etc.

Build a recommendation system based on the given data.

Milestones:

30 days to complete the Project

| Milestone | Duration | Task start - End Date |
| --- | --- | --- |
| Kick off and Business Objective discussion | 1 day | 13-May-2026 |
| Dataset Discussion | 2 days | 14-May-2026 |
| EDA & Visualisation | 1 Week | 20-May-2026 |
| Model Building & Evaluation | 1 Week | 27-May-2026 |
| Deployment | 1 Week | 03-June-206 |
| Final presentation | 1 Day | 10-June-2026 |

Protocols:

- All participants should adhere to agreed timelines and timelines will not be extended.

- All the documentation – Final presentation and python code to be submitted before the final presentation day.

- All the participants must attend review meetings.